MEMBER TASK DOCUMENT Autonomous CRM Automation Agent PERSON A — DAGIM Tech Lead · Project Setup · Lead Ingestion · AI Integration · Activity Log

| Document | Member Task Document — Person A |
| --- | --- |
| Role | Tech Lead |
| Modules Owned | Project Setup, Authentication, Lead Ingestion, Gemini AI Service, Activity Log |
| Weeks Active | Week 3 (setup), Week 4 (API+AI), Week 8 (integration lead) |
| Depends On | Nobody — you build the foundation others depend on |
| Others Depend On You | Person B needs Lead entity. Person C needs Lead + ActivityLog entities. |

COMMON SECTION — Read This First (All Team Members)

This section is identical in all three member documents. Read it completely before writing any code. It defines the shared contracts, naming rules, project structure, and repository conventions that every team member must follow exactly. Deviating from anything in this section causes integration failures.

C1. Team Work Division Overview

| Member | Role | Modules Owned | Key Dependency |
| --- | --- | --- | --- |
| Person A (Dagim) | Tech Lead | Project setup, Auth (Identity), Lead ingestion, Gemini AI service, Activity Log | Everyone depends on Person A's Domain entities being pushed first |
| Person B(Salem) | Backend Lead | Pipeline stage logic, EmailDraft model, Draft generation API, AI Tasks API, Kanban data endpoints | Depends on Person A's Lead + Interaction entities |
| Person C(Ekram) | Frontend Lead | Telegram webhook, Email inbound webhook, Hangfire background job, Dashboard UI, Settings UI, Inbound queue UI | Depends on Person A's Lead + ActivityLog entities and Person B's draft endpoints |

FIRST ACTION ON DAY 1 — All three must do a 1-hour mob session on screen share. Person A shares screen. Together: create the .sln, add 4 projects, set project references, push skeleton to GitHub main. Then everyone branches off. This protects the foundation.

C2. Repository Structure

The GitHub repository must follow this exact structure. Every file and folder listed below must be created with exactly these names — spelling, casing, and hyphenation matter because C# namespaces and import paths depend on them.

CRMAgent/ ← root of GitHub repo ├── CRMAgent.sln ← solution file (created by mob session) ├── global.json ← pins .NET SDK version for all members ├── .gitignore ← standard .NET gitignore ├── CONTRACTS.md ← shared field names, endpoint paths, JSON shapes │ ├── docs/ ← all documentation and progress tracking │ ├── README.md ← main project readme (mentors see this) │ ├── MODULE_SETUP.md ← Person A logs setup and auth progress here │ ├── MODULE_LEADS.md ← Person A logs lead ingestion progress here │ ├── MODULE_PIPELINE.md ← Person B logs pipeline and drafts progress here │ ├── MODULE_CHANNELS.md ← Person C logs Telegram, email, Hangfire progress here │ └── MODULE_FRONTEND.md ← Person C logs all UI progress here │ ├── src/ ← all source code lives here │ ├── CRMAgent.Domain/ ← Layer 1: entities, enums, exceptions │ ├── CRMAgent.Application/ ← Layer 2: use cases, interfaces, DTOs │ ├── CRMAgent.Infrastructure/ ← Layer 3: EF Core, AI, email, Hangfire │ └── CRMAgent.API/ ← Layer 4: controllers, webhooks, React frontend │ └── tests/ ← unit tests (optional, add if time allows) └── CRMAgent.Tests/

C3. Shared Naming Contracts

Every property name, class name, enum value, table name, and endpoint path below is the single source of truth. No variations. If you disagree with a name, raise it before writing code — not during integration.

C3.1 Entity Property Names (C# — exact spelling and casing)

// Lead entity — exact property names Id int FullName string Email string Company string TelegramUsername string? RawInquiryText string AIScore int Emotion EmotionType (enum) PipelineStage PipelineStage (enum) Status LeadStatus (enum) IsStagnant bool IsAtRisk bool CreatedAt DateTime LastInteractionAt DateTime? // Interaction entity — exact property names Id int LeadId int Channel InteractionChannel (enum) Type InteractionType (enum) Content string Direction InteractionDirection (enum) Emotion EmotionType (enum) CreatedAt DateTime // EmailDraft entity — exact property names Id int LeadId int Subject string Body string Status DraftStatus (enum) AIReason string CreatedAt DateTime SentAt DateTime? // ActivityLog entity — exact property names Id int LeadId int? Action string Reason string TriggeredBy LogTrigger (enum) CreatedAt DateTime

C3.2 Enum Values (exact string values used in JSON and DB)

// PipelineStage New ¦ Contacted ¦ Qualified ¦ ProposalSent ¦ Negotiation ¦ Won ¦ Lost // EmotionType Excited ¦ Frustrated ¦ Confused ¦ Satisfied ¦ Neutral // LeadStatus Active ¦ PendingManualTriage // InteractionChannel WebForm ¦ Email ¦ Telegram // InteractionType Email ¦ Call ¦ FormSubmission ¦ Note ¦ TelegramMessage // InteractionDirection Inbound ¦ Outbound // DraftStatus PendingApproval ¦ Approved ¦ Sent ¦ Rejected // LogTrigger Agent ¦ User ¦ BackgroundJob ¦ TelegramWebhook ¦ EmailWebhook // UserRole (ASP.NET Identity role names — exact strings) Admin ¦ SalesRep ¦ SocialMediaRep ¦ Manager

C3.3 Database Table Names (PostgreSQL — exact names EF Core will generate)

| C# Entity Class | PostgreSQL Table Name | Notes |
| --- | --- | --- |
| Lead | Leads | Primary table — everyone references this |
| Interaction | Interactions | FK to Leads.Id |
| EmailDraft | EmailDrafts | FK to Leads.Id |
| ActivityLog | ActivityLogs | FK to Leads.Id (nullable) |
| AppUser (Identity) | AspNetUsers | Auto-generated by Identity scaffold |
| IdentityRole | AspNetRoles | Auto-generated by Identity scaffold |

C3.4 API Endpoint Paths (exact URL strings — no trailing slashes)

POST /api/auth/login POST /api/auth/register GET /api/leads GET /api/leads/{id} POST /api/leads PUT /api/leads/{id}/stage DELETE /api/leads/{id} GET /api/leads/{id}/interactions POST /api/leads/{id}/interactions GET /api/leads/{id}/drafts POST /api/leads/{id}/drafts/generate PUT /api/drafts/{id} PUT /api/drafts/{id}/approve PUT /api/drafts/{id}/reject GET /api/logs GET /api/logs/lead/{id} GET /api/users POST /api/users PUT /api/users/{id}/role DELETE /api/users/{id} POST /api/webhooks/telegram POST /api/webhooks/email POST /api/jobs/run-daily-check

C3.5 Standard JSON Response Shapes

Every API endpoint must return JSON in exactly these shapes. Frontend depends on these field names.

// GET /api/leads — returns array of LeadSummaryDto [{ "id": 1, "fullName": "Abebe Kebede", "email": "abebe@company.com", "company": "TechCorp Ethiopia", "aiScore": 8, "emotion": "Excited", "pipelineStage": "Contacted", "status": "Active", "isStagnant": false, "isAtRisk": false, "createdAt": "2026-07-21T08:00:00Z", "lastInteractionAt": "2026-07-21T10:30:00Z" }] // POST /api/auth/login — returns token { "token": "eyJhbGciOiJIUzI1NiIs...", "role": "SalesRep", "email": "dagim@company.com" } // POST /api/leads — returns created lead id { "id": 12, "message": "Lead created successfully" } // GET /api/logs — returns array of ActivityLogDto [{ "id": 1, "leadId": 5, "action": "Stage Changed", "reason": "AI score 8/10. High buying intent detected.", "triggeredBy": "Agent", "createdAt": "2026-07-21T08:05:00Z" }]

C4. Project References (Clean Architecture Rules)

These are the ONLY allowed project references. Adding a reference in the wrong direction breaks Clean Architecture and will cause architecture review failure with mentors.

CRMAgent.Domain → references NOTHING CRMAgent.Application → references CRMAgent.Domain only CRMAgent.Infrastructure→ references CRMAgent.Application + CRMAgent.Domain CRMAgent.API → references CRMAgent.Application + CRMAgent.Infrastructure RULE: Infrastructure and API never reference each other directly. RULE: Domain never references any other layer.

If you ever write 'using CRMAgent.Infrastructure' inside a file in CRMAgent.Application — stop. That is an architecture violation. Raise it in the group chat immediately.

C5. Git Branching Rules

main ← protected. Only merge via Pull Request. Must compile and run. dev ← shared integration branch. Merge your feature here first. feature/A-* ← Person A's feature branches (e.g. feature/A-lead-ingestion) feature/B-* ← Person B's feature branches (e.g. feature/B-kanban-api) feature/C-* ← Person C's feature branches (e.g. feature/C-telegram-webhook) Commit message format: [A] feat: add Lead entity and EF migration [B] feat: add pipeline stage update endpoint [C] fix: correct Telegram webhook secret validation Push to GitHub at the END of every working day — even if incomplete. Never commit directly to main or dev.

C6. Shared Configuration Files

C6.1 global.json — SDK Version Pin

// File: CRMAgent/global.json { "sdk": { "version": "8.0.0", "rollForward": "latestMinor" } }

C6.2 appsettings.json — Shared Config Structure

Person A creates this file. Everyone uses the same key names. Never commit real API keys — use appsettings.Development.json for local keys and add it to .gitignore.

// File: src/CRMAgent.API/appsettings.json { "ConnectionStrings": { "DefaultConnection": "Data Source=crmdev.db" }, "JwtSettings": { "SecretKey": "REPLACE_WITH_SECRET_IN_DEV_FILE", "Issuer": "CRMAgent", "Audience": "CRMAgentUsers", "ExpiryHours": 24 }, "GeminiSettings": { "ApiKey": "REPLACE_WITH_KEY_IN_DEV_FILE", "ModelEndpoint": "https://generativelanguage.googleapis.com/v1beta/models/gemini-2.0-flash:generateContent" }, "ResendSettings": { "ApiKey": "REPLACE_WITH_KEY_IN_DEV_FILE", "FromEmail": "support@yourcompany.com", "InboundSecret": "REPLACE_WITH_SECRET_IN_DEV_FILE" }, "TelegramSettings": { "BotToken": "REPLACE_WITH_TOKEN_IN_DEV_FILE", "WebhookSecret": "REPLACE_WITH_SECRET_IN_DEV_FILE" }, "HangfireSettings": { "DailyJobHour": 8, "DailyJobMinute": 0 } }

// File: src/CRMAgent.API/.gitignore addition appsettings.Development.json appsettings.Production.json *.db *.db-shm *.db-wal

C7. Module README Template

Each module README in docs/ follows this exact template. Copy it and fill in your module. Update it every working day.

# MODULE_[NAME].md ## Owner: Person [A/B/C] ## Last Updated: [DATE] ## Status - [ ] Not started - [ ] In progress - [x] Complete ## What Is Built List every completed item with how to access or test it. Example: - Lead entity created. File: src/CRMAgent.Domain/Entities/Lead.cs - EF migration applied. Run: dotnet ef database update in CRMAgent.API - POST /api/leads endpoint working. Test via Swagger at https://localhost:7001/swagger ## Known Issues List any bugs, incomplete items, or things the next person should know. ## How To Test My Work Step by step — what to run, what endpoint to call, what result to expect.

INDIVIDUAL SECTION — PERSON A (DAGIM)

Everything below is specific to your work only. Read the Common Section first. This section contains step-by-step instructions for every task you own. Follow them in order — each step assumes the previous one is complete.

A1. Your Folder Structure

These are the exact files and folders YOU will create. Other members will create their own files inside the same projects. Bold items are your responsibility.

src/CRMAgent.Domain/ ├── Entities/ │ ├── Lead.cs ← YOU CREATE (Week 3, Day 1 — FIRST PRIORITY) │ ├── Interaction.cs ← YOU CREATE (Week 3, Day 1) │ ├── EmailDraft.cs ← YOU CREATE (Week 3, Day 1) │ └── ActivityLog.cs ← YOU CREATE (Week 3, Day 1) ├── Enums/ │ ├── PipelineStage.cs ← YOU CREATE │ ├── EmotionType.cs ← YOU CREATE │ ├── LeadStatus.cs ← YOU CREATE │ ├── InteractionChannel.cs ← YOU CREATE │ ├── InteractionType.cs ← YOU CREATE │ ├── InteractionDirection.cs ← YOU CREATE │ ├── DraftStatus.cs ← YOU CREATE │ └── LogTrigger.cs ← YOU CREATE └── Exceptions/ ├── LeadNotFoundException.cs ← YOU CREATE └── AIServiceException.cs ← YOU CREATE src/CRMAgent.Application/ ├── Interfaces/ │ ├── ILeadRepository.cs ← YOU CREATE │ ├── IInteractionRepository.cs ← YOU CREATE │ ├── IActivityLogRepository.cs ← YOU CREATE │ ├── IAIService.cs ← YOU CREATE │ └── IEmailService.cs ← YOU CREATE (stub only) ├── DTOs/ │ ├── LeadScoreResult.cs ← YOU CREATE │ └── LeadSummaryDto.cs ← YOU CREATE └── UseCases/ ├── IngestLead/ │ ├── IngestLeadCommand.cs ← YOU CREATE │ └── IngestLeadHandler.cs ← YOU CREATE ├── GetAllLeads/ │ ├── GetAllLeadsQuery.cs ← YOU CREATE │ └── GetAllLeadsHandler.cs ← YOU CREATE ├── GetLeadById/ │ ├── GetLeadByIdQuery.cs ← YOU CREATE │ └── GetLeadByIdHandler.cs ← YOU CREATE ├── DeleteLead/ │ ├── DeleteLeadCommand.cs ← YOU CREATE │ └── DeleteLeadHandler.cs ← YOU CREATE └── GetActivityLogs/ ├── GetLogsQuery.cs ← YOU CREATE └── GetLogsHandler.cs ← YOU CREATE src/CRMAgent.Infrastructure/ ├── Persistence/ │ └── AppDbContext.cs ← YOU CREATE ├── Repositories/ │ ├── LeadRepository.cs ← YOU CREATE │ ├── InteractionRepository.cs ← YOU CREATE │ └── ActivityLogRepository.cs ← YOU CREATE └── AI/ └── GeminiService.cs ← YOU CREATE src/CRMAgent.API/ ├── Controllers/ │ ├── AuthController.cs ← YOU CREATE │ ├── LeadsController.cs ← YOU CREATE │ └── LogsController.cs ← YOU CREATE ├── Program.cs ← YOU CREATE AND MAINTAIN └── appsettings.json ← YOU CREATE

A2. Week 3 — Day 1: Mob Session + Solution Skeleton

Do this with all 3 members on a screen share. Do not start this alone.

A2.1 Install Prerequisites (everyone does this independently before Day 1)

Open a terminal on your machine and verify these are installed:

// Check .NET 8 SDK dotnet --version // Must show 8.x.x — if not, download from https://dotnet.microsoft.com/download/dotnet/8.0 // Check Node.js (for React frontend later) node --version // Must show 18.x or higher // Check Git git --version

Install these Visual Studio extensions or use VS Code with C# Dev Kit:

- Visual Studio 2022 Community (free) — download from visualstudio.microsoft.com

- Or: VS Code + C# Dev Kit extension + .NET CLI

- Install the EF Core CLI tool by running this once:

dotnet tool install --global dotnet-ef

A2.2 Create Solution and Projects (run in order during mob session)

Open a terminal. Navigate to where you want the project folder. Run these commands exactly:

// Step 1: Create the root folder and solution mkdir CRMAgent cd CRMAgent dotnet new sln -n CRMAgent // Step 2: Create the src folder and four projects mkdir src cd src dotnet new classlib -n CRMAgent.Domain -o CRMAgent.Domain dotnet new classlib -n CRMAgent.Application -o CRMAgent.Application dotnet new classlib -n CRMAgent.Infrastructure -o CRMAgent.Infrastructure dotnet new webapi -n CRMAgent.API -o CRMAgent.API cd .. // Step 3: Add projects to solution dotnet sln add src/CRMAgent.Domain/CRMAgent.Domain.csproj dotnet sln add src/CRMAgent.Application/CRMAgent.Application.csproj dotnet sln add src/CRMAgent.Infrastructure/CRMAgent.Infrastructure.csproj dotnet sln add src/CRMAgent.API/CRMAgent.API.csproj // Step 4: Set project references (Clean Architecture direction) dotnet add src/CRMAgent.Application/CRMAgent.Application.csproj reference src/CRMAgent.Domain/CRMAgent.Domain.csproj dotnet add src/CRMAgent.Infrastructure/CRMAgent.Infrastructure.csproj reference src/CRMAgent.Application/CRMAgent.Application.csproj dotnet add src/CRMAgent.Infrastructure/CRMAgent.Infrastructure.csproj reference src/CRMAgent.Domain/CRMAgent.Domain.csproj dotnet add src/CRMAgent.API/CRMAgent.API.csproj reference src/CRMAgent.Application/CRMAgent.Application.csproj dotnet add src/CRMAgent.API/CRMAgent.API.csproj reference src/CRMAgent.Infrastructure/CRMAgent.Infrastructure.csproj

A2.3 Install NuGet Packages

// Infrastructure packages dotnet add src/CRMAgent.Infrastructure/CRMAgent.Infrastructure.csproj package Microsoft.EntityFrameworkCore --version 8.0.0 dotnet add src/CRMAgent.Infrastructure/CRMAgent.Infrastructure.csproj package Microsoft.EntityFrameworkCore.Sqlite --version 8.0.0 dotnet add src/CRMAgent.Infrastructure/CRMAgent.Infrastructure.csproj package Microsoft.AspNetCore.Identity.EntityFrameworkCore --version 8.0.0 dotnet add src/CRMAgent.Infrastructure/CRMAgent.Infrastructure.csproj package MediatR --version 12.2.0 // Application packages dotnet add src/CRMAgent.Application/CRMAgent.Application.csproj package MediatR --version 12.2.0 // API packages dotnet add src/CRMAgent.API/CRMAgent.API.csproj package Microsoft.EntityFrameworkCore.Design --version 8.0.0 dotnet add src/CRMAgent.API/CRMAgent.API.csproj package Microsoft.AspNetCore.Authentication.JwtBearer --version 8.0.0 dotnet add src/CRMAgent.API/CRMAgent.API.csproj package Swashbuckle.AspNetCore --version 6.5.0 dotnet add src/CRMAgent.API/CRMAgent.API.csproj package MediatR --version 12.2.0 // Verify solution builds dotnet build // Should show: Build succeeded.

A2.4 Create docs folder and push skeleton

// Create docs folder and placeholder files mkdir docs echo '# CRM Automation Agent' > docs/README.md echo '# Module: Setup & Auth' > docs/MODULE_SETUP.md echo '# Module: Lead Ingestion' > docs/MODULE_LEADS.md echo '# Module: Pipeline & Drafts' > docs/MODULE_PIPELINE.md echo '# Module: Channels & Background Jobs' > docs/MODULE_CHANNELS.md echo '# Module: Frontend' > docs/MODULE_FRONTEND.md echo '# Shared Contracts' > CONTRACTS.md // Create global.json echo '{"sdk":{"version":"8.0.0","rollForward":"latestMinor"}}' > global.json // Initialize Git and push git init dotnet new gitignore git add . git commit -m "[ALL] initial solution skeleton — mob session" git remote add origin https://github.com/YOUR_USERNAME/CRMAgent.git git push -u origin main // After push — everyone clones: // Person B: git clone https://github.com/YOUR_USERNAME/CRMAgent.git // Person C: git clone https://github.com/YOUR_USERNAME/CRMAgent.git

After this push everyone branches off. Person A: git checkout -b feature/A-domain-entities. Person B: git checkout -b feature/B-pipeline. Person C: git checkout -b feature/C-channels.

A3. Week 3 — Day 1 (After Mob): Domain Entities

CRITICAL: These files are your absolute first priority after the mob session. Person B and C are blocked until you push these. Complete all entity files before doing anything else.

A3.1 Delete auto-generated Class1.cs files

// Delete placeholder files created by dotnet new classlib del src\CRMAgent.Domain\Class1.cs del src\CRMAgent.Application\Class1.cs del src\CRMAgent.Infrastructure\Class1.cs // On Mac/Linux use: rm instead of del

A3.2 Create Enum Files

Create a folder called Enums inside src/CRMAgent.Domain/. Create these files:

// File: src/CRMAgent.Domain/Enums/PipelineStage.cs namespace CRMAgent.Domain.Enums; public enum PipelineStage { New, Contacted, Qualified, ProposalSent, Negotiation, Won, Lost }

// File: src/CRMAgent.Domain/Enums/EmotionType.cs namespace CRMAgent.Domain.Enums; public enum EmotionType { Excited, Frustrated, Confused, Satisfied, Neutral }

// File: src/CRMAgent.Domain/Enums/LeadStatus.cs namespace CRMAgent.Domain.Enums; public enum LeadStatus { Active, PendingManualTriage } // File: src/CRMAgent.Domain/Enums/InteractionChannel.cs namespace CRMAgent.Domain.Enums; public enum InteractionChannel { WebForm, Email, Telegram } // File: src/CRMAgent.Domain/Enums/InteractionType.cs namespace CRMAgent.Domain.Enums; public enum InteractionType { Email, Call, FormSubmission, Note, TelegramMessage } // File: src/CRMAgent.Domain/Enums/InteractionDirection.cs namespace CRMAgent.Domain.Enums; public enum InteractionDirection { Inbound, Outbound } // File: src/CRMAgent.Domain/Enums/DraftStatus.cs namespace CRMAgent.Domain.Enums; public enum DraftStatus { PendingApproval, Approved, Sent, Rejected } // File: src/CRMAgent.Domain/Enums/LogTrigger.cs namespace CRMAgent.Domain.Enums; public enum LogTrigger { Agent, User, BackgroundJob, TelegramWebhook, EmailWebhook }

A3.3 Create Entity Files

// File: src/CRMAgent.Domain/Entities/Lead.cs using CRMAgent.Domain.Enums; namespace CRMAgent.Domain.Entities; public class Lead { public int Id { get; set; } public string FullName { get; set; } = string.Empty; public string Email { get; set; } = string.Empty; public string Company { get; set; } = string.Empty; public string? TelegramUsername { get; set; } public string RawInquiryText { get; set; } = string.Empty; public int AIScore { get; set; } = 0; public EmotionType Emotion { get; set; } = EmotionType.Neutral; public PipelineStage PipelineStage { get; set; } = PipelineStage.New; public LeadStatus Status { get; set; } = LeadStatus.Active; public bool IsStagnant { get; set; } = false; public bool IsAtRisk { get; set; } = false; public DateTime CreatedAt { get; set; } = DateTime.UtcNow; public DateTime? LastInteractionAt { get; set; } // Navigation properties (EF Core uses these for relationships) public ICollection<Interaction> Interactions { get; set; } = new List<Interaction>(); public ICollection<EmailDraft> EmailDrafts { get; set; } = new List<EmailDraft>(); public ICollection<ActivityLog> ActivityLogs { get; set; } = new List<ActivityLog>(); }

// File: src/CRMAgent.Domain/Entities/Interaction.cs using CRMAgent.Domain.Enums; namespace CRMAgent.Domain.Entities; public class Interaction { public int Id { get; set; } public int LeadId { get; set; } public InteractionChannel Channel { get; set; } public InteractionType Type { get; set; } public string Content { get; set; } = string.Empty; public InteractionDirection Direction { get; set; } public EmotionType Emotion { get; set; } = EmotionType.Neutral; public DateTime CreatedAt { get; set; } = DateTime.UtcNow; // Navigation property public Lead Lead { get; set; } = null!; }

// File: src/CRMAgent.Domain/Entities/EmailDraft.cs using CRMAgent.Domain.Enums; namespace CRMAgent.Domain.Entities; public class EmailDraft { public int Id { get; set; } public int LeadId { get; set; } public string Subject { get; set; } = string.Empty; public string Body { get; set; } = string.Empty; public DraftStatus Status { get; set; } = DraftStatus.PendingApproval; public string AIReason { get; set; } = string.Empty; public DateTime CreatedAt { get; set; } = DateTime.UtcNow; public DateTime? SentAt { get; set; } public Lead Lead { get; set; } = null!; }

// File: src/CRMAgent.Domain/Entities/ActivityLog.cs using CRMAgent.Domain.Enums; namespace CRMAgent.Domain.Entities; public class ActivityLog { public int Id { get; set; } public int? LeadId { get; set; } public string Action { get; set; } = string.Empty; public string Reason { get; set; } = string.Empty; public LogTrigger TriggeredBy { get; set; } public DateTime CreatedAt { get; set; } = DateTime.UtcNow; // Nullable navigation — some logs are system-level, not linked to a lead public Lead? Lead { get; set; } }

A3.4 Create Exceptions

// File: src/CRMAgent.Domain/Exceptions/LeadNotFoundException.cs namespace CRMAgent.Domain.Exceptions; public class LeadNotFoundException : Exception { public LeadNotFoundException(int id) : base($"Lead with ID {id} was not found.") { } } // File: src/CRMAgent.Domain/Exceptions/AIServiceException.cs namespace CRMAgent.Domain.Exceptions; public class AIServiceException : Exception { public AIServiceException(string message) : base(message) { } public AIServiceException(string message, Exception inner) : base(message, inner) { } }

A3.5 Verify and Push Domain Entities

dotnet build // Must show: Build succeeded. 0 Error(s) git add . git commit -m "[A] feat: add all domain entities and enums" git push origin feature/A-domain-entities // Then immediately tell Person B and Person C in group chat: // 'Domain entities pushed to feature/A-domain-entities — you can start with mock data now' // Person B and C pull this branch to reference your entities in their mock work

A4. Week 3 — Day 2: AppDbContext + Identity + EF Migration

A4.1 Create AppDbContext

// File: src/CRMAgent.Infrastructure/Persistence/AppDbContext.cs using CRMAgent.Domain.Entities; using Microsoft.AspNetCore.Identity; using Microsoft.AspNetCore.Identity.EntityFrameworkCore; using Microsoft.EntityFrameworkCore; namespace CRMAgent.Infrastructure.Persistence; // IdentityDbContext gives us the AspNetUsers and AspNetRoles tables automatically public class AppDbContext : IdentityDbContext<IdentityUser> { public AppDbContext(DbContextOptions<AppDbContext> options) : base(options) { } // Each DbSet = one database table public DbSet<Lead> Leads => Set<Lead>(); public DbSet<Interaction> Interactions => Set<Interaction>(); public DbSet<EmailDraft> EmailDrafts => Set<EmailDraft>(); public DbSet<ActivityLog> ActivityLogs => Set<ActivityLog>(); protected override void OnModelCreating(ModelBuilder builder) { base.OnModelCreating(builder); // MUST call base — sets up Identity tables // Lead configuration builder.Entity<Lead>(e => { e.HasKey(l => l.Id); e.Property(l => l.Id).ValueGeneratedOnAdd(); e.HasIndex(l => l.Email).IsUnique(); // Email must be unique e.Property(l => l.FullName).IsRequired().HasMaxLength(200); e.Property(l => l.Email).IsRequired().HasMaxLength(200); e.Property(l => l.Company).HasMaxLength(200); e.Property(l => l.RawInquiryText).IsRequired().HasMaxLength(5000); e.Property(l => l.TelegramUsername).HasMaxLength(100); // Store enums as strings in DB for readability e.Property(l => l.PipelineStage).HasConversion<string>(); e.Property(l => l.Emotion).HasConversion<string>(); e.Property(l => l.Status).HasConversion<string>(); }); // Interaction configuration builder.Entity<Interaction>(e => { e.HasKey(i => i.Id); e.Property(i => i.Content).IsRequired(); e.Property(i => i.Channel).HasConversion<string>(); e.Property(i => i.Type).HasConversion<string>(); e.Property(i => i.Direction).HasConversion<string>(); e.Property(i => i.Emotion).HasConversion<string>(); // FK relationship: Interaction belongs to Lead, cascade delete e.HasOne(i => i.Lead) .WithMany(l => l.Interactions) .HasForeignKey(i => i.LeadId) .OnDelete(DeleteBehavior.Cascade); }); // EmailDraft configuration builder.Entity<EmailDraft>(e => { e.HasKey(d => d.Id); e.Property(d => d.Subject).HasMaxLength(100); e.Property(d => d.Status).HasConversion<string>(); e.HasOne(d => d.Lead) .WithMany(l => l.EmailDrafts) .HasForeignKey(d => d.LeadId) .OnDelete(DeleteBehavior.Cascade); }); // ActivityLog configuration builder.Entity<ActivityLog>(e => { e.HasKey(a => a.Id); e.Property(a => a.TriggeredBy).HasConversion<string>(); // Nullable FK — not all logs link to a lead e.HasOne(a => a.Lead) .WithMany(l => l.ActivityLogs) .HasForeignKey(a => a.LeadId) .IsRequired(false) .OnDelete(DeleteBehavior.SetNull); }); } }

A4.2 Create and Apply EF Migration

// Navigate to the API project (migrations must be run from the startup project) cd src/CRMAgent.API // Create the first migration — this generates migration files dotnet ef migrations add InitialCreate --project ../CRMAgent.Infrastructure --startup-project . // Apply migration — this creates the SQLite database file crmdev.db dotnet ef database update --project ../CRMAgent.Infrastructure --startup-project . // You will see: Done. in the terminal // A file called crmdev.db will appear in src/CRMAgent.API/ // Verify tables were created — open crmdev.db with DB Browser for SQLite // Download from: https://sqlitebrowser.org/ // You should see tables: Leads, Interactions, EmailDrafts, ActivityLogs, // AspNetUsers, AspNetRoles, AspNetUserRoles, and others from Identity

If migration fails with 'Unable to create DbContext': you need to add the DB connection in Program.cs first (see A5.1). Then return here and rerun the migration commands.

A5. Week 4 — Day 1: Program.cs + Auth Endpoints

A5.1 Create Program.cs (the app wiring file)

// File: src/CRMAgent.API/Program.cs using System.Text; using CRMAgent.Application.Interfaces; using CRMAgent.Application.UseCases.IngestLead; using CRMAgent.Infrastructure.AI; using CRMAgent.Infrastructure.Persistence; using CRMAgent.Infrastructure.Repositories; using Microsoft.AspNetCore.Authentication.JwtBearer; using Microsoft.AspNetCore.Identity; using Microsoft.EntityFrameworkCore; using Microsoft.IdentityModel.Tokens; var builder = WebApplication.CreateBuilder(args); // ── DATABASE ────────────────────────────────────────────────── builder.Services.AddDbContext<AppDbContext>(options => options.UseSqlite(builder.Configuration.GetConnectionString("DefaultConnection"))); // ── IDENTITY (users + roles) ────────────────────────────────── builder.Services.AddIdentity<IdentityUser, IdentityRole>(options => { options.Password.RequireDigit = false; options.Password.RequiredLength = 6; options.Password.RequireNonAlphanumeric = false; options.Password.RequireUppercase = false; }) .AddEntityFrameworkStores<AppDbContext>() // stores users in our DB .AddDefaultTokenProviders(); // ── JWT AUTHENTICATION ──────────────────────────────────────── var jwtSettings = builder.Configuration.GetSection("JwtSettings"); var secretKey = jwtSettings["SecretKey"]!; builder.Services.AddAuthentication(options => { options.DefaultAuthenticateScheme = JwtBearerDefaults.AuthenticationScheme; options.DefaultChallengeScheme = JwtBearerDefaults.AuthenticationScheme; }) .AddJwtBearer(options => { options.TokenValidationParameters = new TokenValidationParameters { ValidateIssuer = true, ValidateAudience = true, ValidateLifetime = true, ValidateIssuerSigningKey = true, ValidIssuer = jwtSettings["Issuer"], ValidAudience = jwtSettings["Audience"], IssuerSigningKey = new SymmetricSecurityKey(Encoding.UTF8.GetBytes(secretKey)) }; }); builder.Services.AddAuthorization(); // ── MEDIATR ─────────────────────────────────────────────────── // Scans the Application project for all Command/Query Handlers builder.Services.AddMediatR(cfg => cfg.RegisterServicesFromAssembly(typeof(IngestLeadCommand).Assembly)); // ── REPOSITORIES (DI registration) ─────────────────────────── builder.Services.AddScoped<ILeadRepository, LeadRepository>(); builder.Services.AddScoped<IInteractionRepository, InteractionRepository>(); builder.Services.AddScoped<IActivityLogRepository, ActivityLogRepository>(); // ── AI SERVICE ──────────────────────────────────────────────── builder.Services.AddScoped<IAIService, GeminiService>(); builder.Services.AddHttpClient(); // GeminiService uses HttpClient // ── CONTROLLERS + SWAGGER ───────────────────────────────────── builder.Services.AddControllers(); builder.Services.AddEndpointsApiExplorer(); builder.Services.AddSwaggerGen(c => { c.SwaggerDoc("v1", new() { Title = "CRM Agent API", Version = "v1" }); // Add JWT support to Swagger UI c.AddSecurityDefinition("Bearer", new() { Name = "Authorization", Type = Microsoft.OpenApi.Models.SecuritySchemeType.Http, Scheme = "bearer", BearerFormat = "JWT" }); c.AddSecurityRequirement(new() {{ new() { Reference = new() { Type = Microsoft.OpenApi.Models.ReferenceType.SecurityScheme, Id = "Bearer" }}, Array.Empty<string>() }}); }); // ── CORS (allow React frontend dev server) ──────────────────── builder.Services.AddCors(options => { options.AddPolicy("DevPolicy", policy => { policy.WithOrigins("http://localhost:3000") // React default port .AllowAnyHeader() .AllowAnyMethod(); }); }); var app = builder.Build(); // ── AUTO-CREATE DATABASE ON STARTUP ────────────────────────── using (var scope = app.Services.CreateScope()) { var db = scope.ServiceProvider.GetRequiredService<AppDbContext>(); db.Database.EnsureCreated(); } if (app.Environment.IsDevelopment()) { app.UseSwagger(); app.UseSwaggerUI(); } app.UseCors("DevPolicy"); app.UseHttpsRedirection(); app.UseAuthentication(); // Must come before UseAuthorization app.UseAuthorization(); app.MapControllers(); app.Run();

A5.2 Create AuthController

// File: src/CRMAgent.API/Controllers/AuthController.cs using System.IdentityModel.Tokens.Jwt; using System.Security.Claims; using System.Text; using Microsoft.AspNetCore.Identity; using Microsoft.AspNetCore.Mvc; using Microsoft.IdentityModel.Tokens; namespace CRMAgent.API.Controllers; [ApiController] [Route("api/auth")] public class AuthController : ControllerBase { private readonly UserManager<IdentityUser> _userManager; private readonly SignInManager<IdentityUser> _signInManager; private readonly IConfiguration _config; public AuthController(UserManager<IdentityUser> userManager, SignInManager<IdentityUser> signInManager, IConfiguration config) { _userManager = userManager; _signInManager = signInManager; _config = config; } // POST /api/auth/login [HttpPost("login")] public async Task<IActionResult> Login([FromBody] LoginRequest request) { var user = await _userManager.FindByEmailAsync(request.Email); if (user == null) return Unauthorized(new { message = "Invalid credentials" }); var result = await _signInManager.CheckPasswordSignInAsync(user, request.Password, false); if (!result.Succeeded) return Unauthorized(new { message = "Invalid credentials" }); var roles = await _userManager.GetRolesAsync(user); var token = GenerateJwtToken(user, roles.FirstOrDefault() ?? "SalesRep"); return Ok(new { token, role = roles.FirstOrDefault(), email = user.Email }); } // POST /api/auth/register (Admin only — creates user accounts) [HttpPost("register")] [Microsoft.AspNetCore.Authorization.Authorize(Roles = "Admin")] public async Task<IActionResult> Register([FromBody] RegisterRequest request) { var user = new IdentityUser { UserName = request.Email, Email = request.Email }; var result = await _userManager.CreateAsync(user, request.Password); if (!result.Succeeded) return BadRequest(result.Errors); await _userManager.AddToRoleAsync(user, request.Role); return Ok(new { message = "User created", email = user.Email, role = request.Role }); } private string GenerateJwtToken(IdentityUser user, string role) { var jwtSettings = _config.GetSection("JwtSettings"); var key = new SymmetricSecurityKey(Encoding.UTF8.GetBytes(jwtSettings["SecretKey"]!)); var claims = new[] { new Claim(ClaimTypes.NameIdentifier, user.Id), new Claim(ClaimTypes.Email, user.Email!), new Claim(ClaimTypes.Role, role) }; var token = new JwtSecurityToken( issuer: jwtSettings["Issuer"], audience: jwtSettings["Audience"], claims: claims, expires: DateTime.UtcNow.AddHours(double.Parse(jwtSettings["ExpiryHours"]!)), signingCredentials: new SigningCredentials(key, SecurityAlgorithms.HmacSha256)); return new JwtSecurityTokenHandler().WriteToken(token); } } public record LoginRequest(string Email, string Password); public record RegisterRequest(string Email, string Password, string Role);

A6. Week 4 — Day 2: Gemini AI Service + Lead Ingestion

A6.1 Create IAIService Interface

// File: src/CRMAgent.Application/Interfaces/IAIService.cs using CRMAgent.Application.DTOs; namespace CRMAgent.Application.Interfaces; public interface IAIService { // Sends inquiry text to AI and returns structured score + emotion Task<LeadScoreResult> ScoreLeadAsync(string inquiryText); // Sends lead context to AI and returns a personalized email draft Task<EmailDraftResult> GenerateEmailDraftAsync(string leadName, string company, string interactionHistory); } // File: src/CRMAgent.Application/DTOs/LeadScoreResult.cs namespace CRMAgent.Application.DTOs; public class LeadScoreResult { public int Score { get; set; } public string Sentiment { get; set; } = string.Empty; public string Emotion { get; set; } = string.Empty; public string Intent { get; set; } = string.Empty; public string Urgency { get; set; } = string.Empty; public string Summary { get; set; } = string.Empty; } // File: src/CRMAgent.Application/DTOs/EmailDraftResult.cs namespace CRMAgent.Application.DTOs; public class EmailDraftResult { public string Subject { get; set; } = string.Empty; public string Body { get; set; } = string.Empty; public string Reason { get; set; } = string.Empty; }

A6.2 Create GeminiService (Infrastructure Implementation)

// File: src/CRMAgent.Infrastructure/AI/GeminiService.cs using System.Text; using System.Text.Json; using CRMAgent.Application.DTOs; using CRMAgent.Application.Interfaces; using CRMAgent.Domain.Exceptions; using Microsoft.Extensions.Configuration; namespace CRMAgent.Infrastructure.AI; public class GeminiService : IAIService { private readonly HttpClient _http; private readonly string _apiKey; private readonly string _endpoint; public GeminiService(IHttpClientFactory httpFactory, IConfiguration config) { _http = httpFactory.CreateClient(); _apiKey = config["GeminiSettings:ApiKey"]!; _endpoint = config["GeminiSettings:ModelEndpoint"]!; } public async Task<LeadScoreResult> ScoreLeadAsync(string inquiryText) { var prompt = $""" You are a sales analyst AI for a software services company. Analyze this inquiry and return ONLY valid JSON. No markdown. No backticks. JSON format: {{ "score": <integer 1-10>, "sentiment": <"positive"¦"neutral"¦"negative">, "emotion": <"excited"¦"frustrated"¦"confused"¦"satisfied"¦"neutral">, "intent": <"buying"¦"researching"¦"complaint"¦"support"¦"other">, "urgency": <"high"¦"medium"¦"low">, "summary": <one sentence max 30 words> }} Inquiry: {inquiryText} """; return await CallGeminiAsync<LeadScoreResult>(prompt); } public async Task<EmailDraftResult> GenerateEmailDraftAsync( string leadName, string company, string interactionHistory) { var prompt = $""" You are a professional sales coordinator at a software services company. Write a personalized follow-up email. Reference the customer's emotions where relevant. Tone: professional but warm. Length: 3-5 paragraphs. Return ONLY valid JSON. No markdown. No backticks. JSON format: {{ "subject": <max 60 chars>, "body": <full email as plain text>, "reason": <one sentence why you wrote it this way, max 30 words> }} Lead: {leadName} at {company} Recent interactions (last 5, newest first): {interactionHistory} """; return await CallGeminiAsync<EmailDraftResult>(prompt); } private async Task<T> CallGeminiAsync<T>(string prompt) { var requestBody = new { contents = new[] { new { parts = new[] { new { text = prompt } } } } }; var json = JsonSerializer.Serialize(requestBody); var content = new StringContent(json, Encoding.UTF8, "application/json"); var url = $"{_endpoint}?key={_apiKey}"; try { var response = await _http.PostAsync(url, content); response.EnsureSuccessStatusCode(); var responseJson = await response.Content.ReadAsStringAsync(); using var doc = JsonDocument.Parse(responseJson); // Navigate Gemini response structure to get the text var text = doc.RootElement .GetProperty("candidates")[0] .GetProperty("content") .GetProperty("parts")[0] .GetProperty("text") .GetString()!; // Parse the JSON text the AI returned return JsonSerializer.Deserialize<T>(text, new JsonSerializerOptions { PropertyNameCaseInsensitive = true })!; } catch (Exception ex) { throw new AIServiceException("Gemini API call failed: " + ex.Message, ex); } } }

A6.3 Create ILeadRepository Interface + Implementation

// File: src/CRMAgent.Application/Interfaces/ILeadRepository.cs using CRMAgent.Domain.Entities; namespace CRMAgent.Application.Interfaces; public interface ILeadRepository { Task<List<Lead>> GetAllAsync(); Task<Lead?> GetByIdAsync(int id); Task<Lead?> GetByEmailAsync(string email); Task<bool> EmailExistsAsync(string email); Task AddAsync(Lead lead); Task UpdateAsync(Lead lead); Task DeleteAsync(Lead lead); }

// File: src/CRMAgent.Infrastructure/Repositories/LeadRepository.cs using CRMAgent.Application.Interfaces; using CRMAgent.Domain.Entities; using CRMAgent.Infrastructure.Persistence; using Microsoft.EntityFrameworkCore; namespace CRMAgent.Infrastructure.Repositories; public class LeadRepository : ILeadRepository { private readonly AppDbContext _context; public LeadRepository(AppDbContext context) { _context = context; } public async Task<List<Lead>> GetAllAsync() => await _context.Leads.OrderByDescending(l => l.CreatedAt).ToListAsync(); public async Task<Lead?> GetByIdAsync(int id) => await _context.Leads .Include(l => l.Interactions) .Include(l => l.EmailDrafts) .Include(l => l.ActivityLogs) .FirstOrDefaultAsync(l => l.Id == id); public async Task<Lead?> GetByEmailAsync(string email) => await _context.Leads.FirstOrDefaultAsync(l => l.Email == email); public async Task<bool> EmailExistsAsync(string email) => await _context.Leads.AnyAsync(l => l.Email == email); public async Task AddAsync(Lead lead) { await _context.Leads.AddAsync(lead); await _context.SaveChangesAsync(); } public async Task UpdateAsync(Lead lead) { _context.Leads.Update(lead); await _context.SaveChangesAsync(); } public async Task DeleteAsync(Lead lead) { _context.Leads.Remove(lead); await _context.SaveChangesAsync(); } }

A6.4 Create IngestLead Use Case

// File: src/CRMAgent.Application/UseCases/IngestLead/IngestLeadCommand.cs using MediatR; namespace CRMAgent.Application.UseCases.IngestLead; public record IngestLeadCommand( string FullName, string Email, string Company, string RawInquiryText) : IRequest<int>;

// File: src/CRMAgent.Application/UseCases/IngestLead/IngestLeadHandler.cs using CRMAgent.Application.Interfaces; using CRMAgent.Domain.Entities; using CRMAgent.Domain.Enums; using CRMAgent.Domain.Exceptions; using MediatR; namespace CRMAgent.Application.UseCases.IngestLead; public class IngestLeadHandler : IRequestHandler<IngestLeadCommand, int> { private readonly ILeadRepository _leads; private readonly IActivityLogRepository _logs; private readonly IAIService _ai; public IngestLeadHandler(ILeadRepository leads, IActivityLogRepository logs, IAIService ai) { _leads = leads; _logs = logs; _ai = ai; } public async Task<int> Handle(IngestLeadCommand cmd, CancellationToken ct) { // Check for duplicate email if (await _leads.EmailExistsAsync(cmd.Email)) throw new InvalidOperationException($"Lead with email {cmd.Email} already exists."); var lead = new Lead { FullName = cmd.FullName, Email = cmd.Email, Company = cmd.Company, RawInquiryText = cmd.RawInquiryText }; try { // Call AI to score the lead and detect emotion var result = await _ai.ScoreLeadAsync(cmd.RawInquiryText); lead.AIScore = result.Score; lead.Emotion = Enum.Parse<EmotionType>(result.Emotion, true); // Auto-promote to Contacted if score is 7 or above if (result.Score >= 7) lead.PipelineStage = PipelineStage.Contacted; await _leads.AddAsync(lead); // Log the ingestion with AI reason await _logs.AddAsync(new ActivityLog { LeadId = lead.Id, Action = lead.PipelineStage == PipelineStage.Contacted ? "Lead Created + Auto-Promoted" : "Lead Created", Reason = $"AI Score: {result.Score}/10. Emotion: {result.Emotion}. {result.Summary}", TriggeredBy = LogTrigger.Agent }); } catch (AIServiceException) { // AI failed — save lead as pending manual triage lead.Status = LeadStatus.PendingManualTriage; await _leads.AddAsync(lead); await _logs.AddAsync(new ActivityLog { LeadId = lead.Id, Action = "AI Scoring Failed", Reason = "Gemini API unavailable. Lead saved as PendingManualTriage for manual review.", TriggeredBy = LogTrigger.Agent }); } return lead.Id; } }

A6.5 Create LeadsController

// File: src/CRMAgent.API/Controllers/LeadsController.cs using CRMAgent.Application.UseCases.GetAllLeads; using CRMAgent.Application.UseCases.GetLeadById; using CRMAgent.Application.UseCases.IngestLead; using CRMAgent.Application.UseCases.DeleteLead; using CRMAgent.Domain.Enums; using CRMAgent.Domain.Exceptions; using MediatR; using Microsoft.AspNetCore.Authorization; using Microsoft.AspNetCore.Mvc; namespace CRMAgent.API.Controllers; [ApiController] [Route("api/leads")] [Authorize] // All endpoints require JWT by default public class LeadsController : ControllerBase { private readonly IMediator _mediator; public LeadsController(IMediator mediator) { _mediator = mediator; } // GET /api/leads — all roles [HttpGet] public async Task<IActionResult> GetAll() => Ok(await _mediator.Send(new GetAllLeadsQuery())); // GET /api/leads/{id} — all roles [HttpGet("{id}")] public async Task<IActionResult> GetById(int id) { try { return Ok(await _mediator.Send(new GetLeadByIdQuery(id))); } catch (LeadNotFoundException ex) { return NotFound(new { message = ex.Message }); } } // POST /api/leads — open (public website form) [HttpPost] [AllowAnonymous] public async Task<IActionResult> Ingest([FromBody] IngestLeadRequest req) { try { var id = await _mediator.Send(new IngestLeadCommand( req.FullName, req.Email, req.Company, req.RawInquiryText)); return CreatedAtAction(nameof(GetById), new { id }, new { id, message = "Lead created successfully" }); } catch (InvalidOperationException ex) { return BadRequest(new { message = ex.Message }); } } // PUT /api/leads/{id}/stage — SalesRep and Admin [HttpPut("{id}/stage")] [Authorize(Roles = "SalesRep,Admin")] public async Task<IActionResult> UpdateStage(int id, [FromBody] UpdateStageRequest req) { // Person B will add the UpdateStageCommand — placeholder for now return Ok(new { message = "Stage update — Person B implements this" }); } // DELETE /api/leads/{id} — Admin only [HttpDelete("{id}")] [Authorize(Roles = "Admin")] public async Task<IActionResult> Delete(int id) { try { await _mediator.Send(new DeleteLeadCommand(id)); return NoContent(); } catch (LeadNotFoundException ex) { return NotFound(new { message = ex.Message }); } } } public record IngestLeadRequest(string FullName, string Email, string Company, string RawInquiryText); public record UpdateStageRequest(string Stage);

A6.6 Test Your Work

// Run the API cd src/CRMAgent.API dotnet run // Open browser: https://localhost:7001/swagger // (port may vary — check terminal output for 'Now listening on: https://localhost:XXXX') // Test 1: POST /api/auth/login // First you need a user. Run this once to seed the Admin user. // Add this to Program.cs temporarily after db.Database.EnsureCreated(): // var userManager = scope.ServiceProvider.GetRequiredService<UserManager<IdentityUser>>(); // var roleManager = scope.ServiceProvider.GetRequiredService<RoleManager<IdentityRole>>(); // foreach (var role in new[] { "Admin", "SalesRep", "SocialMediaRep", "Manager" }) // if (!await roleManager.RoleExistsAsync(role)) // await roleManager.CreateAsync(new IdentityRole(role)); // if (await userManager.FindByEmailAsync("admin@crm.com") == null) { // var admin = new IdentityUser { UserName = "admin@crm.com", Email = "admin@crm.com" }; // await userManager.CreateAsync(admin, "Admin123!"); // await userManager.AddToRoleAsync(admin, "Admin"); // } // Test via Swagger: // POST /api/auth/login body: { "email": "admin@crm.com", "password": "Admin123!" } // Copy the token from the response // Click Authorize button in Swagger, paste: Bearer YOUR_TOKEN_HERE // Now test: POST /api/leads with a sample lead body // Verify the lead appears in GET /api/leads

Once POST /api/leads works and returns a lead ID with an AI score — your core work is done. Push immediately and tell teammates their endpoints are live.

A7. Week 4 — Day 2: Activity Log + Remaining Repositories

A7.1 IActivityLogRepository + Implementation

// File: src/CRMAgent.Application/Interfaces/IActivityLogRepository.cs using CRMAgent.Domain.Entities; namespace CRMAgent.Application.Interfaces; public interface IActivityLogRepository { Task<List<ActivityLog>> GetAllAsync(); Task<List<ActivityLog>> GetByLeadIdAsync(int leadId); Task AddAsync(ActivityLog log); }

// File: src/CRMAgent.Infrastructure/Repositories/ActivityLogRepository.cs using CRMAgent.Application.Interfaces; using CRMAgent.Domain.Entities; using CRMAgent.Infrastructure.Persistence; using Microsoft.EntityFrameworkCore; namespace CRMAgent.Infrastructure.Repositories; public class ActivityLogRepository : IActivityLogRepository { private readonly AppDbContext _context; public ActivityLogRepository(AppDbContext context) { _context = context; } public async Task<List<ActivityLog>> GetAllAsync() => await _context.ActivityLogs .OrderByDescending(l => l.CreatedAt) .ToListAsync(); public async Task<List<ActivityLog>> GetByLeadIdAsync(int leadId) => await _context.ActivityLogs .Where(l => l.LeadId == leadId) .OrderByDescending(l => l.CreatedAt) .ToListAsync(); public async Task AddAsync(ActivityLog log) { await _context.ActivityLogs.AddAsync(log); await _context.SaveChangesAsync(); } }

A7.2 LogsController

// File: src/CRMAgent.API/Controllers/LogsController.cs using CRMAgent.Application.Interfaces; using Microsoft.AspNetCore.Authorization; using Microsoft.AspNetCore.Mvc; namespace CRMAgent.API.Controllers; [ApiController] [Route("api/logs")] [Authorize] public class LogsController : ControllerBase { private readonly IActivityLogRepository _logs; public LogsController(IActivityLogRepository logs) { _logs = logs; } // GET /api/logs — all authenticated roles [HttpGet] public async Task<IActionResult> GetAll() => Ok(await _logs.GetAllAsync()); // GET /api/logs/lead/{id} — all authenticated roles [HttpGet("lead/{id}")] public async Task<IActionResult> GetByLead(int id) => Ok(await _logs.GetByLeadIdAsync(id)); }

A8. Progress Tracking — How to Update MODULE Files

After every working session, open docs/MODULE_SETUP.md or docs/MODULE_LEADS.md and add one entry. Be specific. Your teammates read this to know what's available and how to test it.

// Example entry in docs/MODULE_LEADS.md after completing A6: ## Progress Log ### 2026-07-28 - [x] Lead entity created: src/CRMAgent.Domain/Entities/Lead.cs - [x] All enums created: src/CRMAgent.Domain/Enums/ - [x] EF migration applied — database file: src/CRMAgent.API/crmdev.db - [x] POST /api/leads working — test via Swagger at https://localhost:7001/swagger - [x] Gemini AI scoring working — returns score + emotion field - [x] GET /api/leads returns all leads with AI score and emotion - [x] Auth working — POST /api/auth/login returns JWT token ## How To Test 1. cd src/CRMAgent.API && dotnet run 2. Open https://localhost:7001/swagger 3. POST /api/auth/login: { email: 'admin@crm.com', password: 'Admin123!' } 4. Click Authorize, paste Bearer token 5. POST /api/leads with: { fullName: 'Test User', email: 'test@test.com', company: 'TestCo', rawInquiryText: 'We urgently need a custom web app built for our enterprise' } 6. Expected: response with id and AI score between 7-10 (high urgency + enterprise) 7. GET /api/leads — verify the lead appears with correct stage ## Known Issues - None currently

A9. Final Checklist Before Declaring Week 4 Done

| # | Item | Status |
| --- | --- | --- |
| 1 | Solution builds with dotnet build — 0 errors | [ ] |
| 2 | All 4 entity files created in Domain/Entities/ | [ ] |
| 3 | All 8 enum files created in Domain/Enums/ | [ ] |
| 4 | AppDbContext created with all DbSets and relationships | [ ] |
| 5 | EF migration applied — crmdev.db file exists | [ ] |
| 6 | POST /api/auth/login returns JWT token | [ ] |
| 7 | POST /api/leads creates a lead and calls Gemini AI | [ ] |
| 8 | GET /api/leads returns all leads | [ ] |
| 9 | GET /api/leads/{id} returns single lead with interactions | [ ] |
| 10 | GET /api/logs returns activity log entries | [ ] |
| 11 | Swagger UI accessible and all your endpoints visible | [ ] |
| 12 | domain entities branch merged to dev branch | [ ] |
| 13 | MODULE_SETUP.md and MODULE_LEADS.md updated | [ ] |
| 14 | Person B and C notified that Lead endpoints are live | [ ] |

— End of Person A Document —

Next: Person B builds pipeline + draft features on top of these foundations. Person C builds channels and jobs. Week 8 you coordinate integration.